**Document Estimation**

**Issue List:**

|  |  |  |
| --- | --- | --- |
| **Issue Name** | **Duration** | **Comment** |
| Google login | 2 hours | Time may be added depends on api creation at google |
| Facebook login | 2 hours | Time may be added depends on api creation at facebook |
| Chat cannot display Vietnamese | 0 min | didn’t understand properly |
| Display left panel in "Search people" page | 1 hour | Need to fix div issue |
| Add a slider to switch between All - Favorite mode in Newsfeed page. Now, newsfeed will only display questions related to topics that the user likes. | 4 hours | Time may be up & down. You can’t tell exactly here. Javascript issues are kill quite times. |
| Carousel: fix height, click on the dot will move to corresponding slide. | 1 hour | Above comment |
| View more/View less: When expanding question content, "view more" doesn't change to "View less" | 30 min |  |
| If I want to add a default user such as Navipi support to the chat box. Will it be easy and can be added to this phase? | Not sure | Didn’t work with chat boot previously but possible to implement here but need to R&D |

**New Features: Heart System & Star System**

|  |  |  |
| --- | --- | --- |
| **Task Flow** | **Duration** | **Comment** |
| Create Table for heart | 20 min |  |
| Reward Heart, PHP & Ajax code | 2 hours |  |
| Create table for gift box | 20 min |  |
| Gift box buy, sell & show process | 5 hours | Time may be up & down |
| Heart reward, gift send, gift purchase, showing to the user profile, notification & other process | 5 hours | Time may be up & down |
| Star system implement | 4 hours | Time may be up & down |

**Note:** At first need some time to observe project code & database structure. Previous coder coding flow may be complex or easy. Sometimes it’s really hard to implement to each new feature. It depends on project. Sometimes we need to change the data flow or may change some of structure of user database based on client requirements. So you can not define exact time to solve these project. At first I try to solve easy problems then go to complex & feedback my client. There may more things which I can’t cover in this sort time.

Thank you

Hasan Mahmud Tusher